P9E MICROSYSTEMS PVT LTD

Chetana Space Technologies Division

# Software Engineering

Methodology & Roadmap

Step-by-Step Approach with Deliverables & Priorities

| Document ID: | P9E-SPACE-METHODOLOGY-001 |
| --- | --- |
| Version: | 1.0 |
| Date: | December 27, 2025 |

# Table of Contents

# 1. Addressing the V1 to V2 Requirements Gap

## 1.1 What Happened?

You correctly identified a critical issue: The first document (V1 - Requirements Specification) contained a comprehensive inventory of ~60+ functional requirements across all modules. The second document (V2 - Comprehensive Spec) elaborated on only ~12 selected requirements while adding technology stack, hardware, and market analysis.

The Gap:

- V1 had ~60 requirements (EO-FR-001 to EO-FR-026, SAT-FR-001 to SAT-FR-033, GS-FR-001 to GS-FR-033, GI-FR-001 to GI-FR-033)

- V2 elaborated only 10 requirements in detail

- ~50 requirements lost elaboration coverage

- This violates the principle of requirements traceability

## 1.2 The Correct Approach

Instead of jumping between document types, we need a systematic software engineering methodology that ensures nothing is lost as we progress from vision to implementation.

Key Principle: Each artifact should BUILD upon the previous one, not replace it. Requirements must be traceable from business need → use case → requirement → design → code → test.

# 2. The Correct Software Engineering Sequence

Here is the proper sequence of artifacts for a complex system like the Space Technology Platform. Each step has clear inputs, outputs, and dependencies.

| # | Phase | Key Deliverables | Purpose |
| --- | --- | --- | --- |
| 0 | Project Initiation | Project Charter, Stakeholder Register | Define WHY we're building this |
| 1 | Vision & Scope | Vision Document, Product Roadmap, Market Analysis | Define WHAT we're building (high-level) |
| 2 | Use Case Modeling | Actor Catalog, Use Case Diagrams, Use Case Specifications | Define WHO uses the system and HOW |
| 3 | Requirements Engineering | SRS (Software Requirements Spec), RTM (Traceability Matrix) | Define DETAILED requirements with traceability |
| 4 | High-Level Design (HLD) | System Architecture Doc, Tech Stack Decision, Component Diagram | Define system structure & technology choices |
| 5 | Low-Level Design (LLD) | API Specs (Protobuf), Data Models, Sequence Diagrams, Class Diagrams | Define HOW each component works internally |
| 6 | Sprint Planning | Product Backlog, Sprint Backlogs, Release Plan, WBS | Break down into actionable work items |
| 7 | Development | Code, Unit Tests, CI/CD Pipelines, Code Reviews | Build the software iteratively |
| 8 | Testing & QA | Test Strategy, Test Cases, Test Reports, Bug Tracking | Verify requirements are met |
| 9 | Deployment & Operations | Deployment Plan, Runbooks, Monitoring Setup, SLAs | Release and operate the system |

# 3. Detailed Phase Breakdown with Deliverables

## Phase 0: Project Initiation

Duration: 1-2 weeks  |  Priority: P0 - Critical

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☐ | D0.1 Project Charter | Business case, objectives, success criteria, high-level scope, constraints, assumptions | TODO |
| ☐ | D0.2 Stakeholder Register | List of all stakeholders, their roles, interests, influence level, communication preferences | TODO |
| ☐ | D0.3 Team Structure | RACI matrix, team roles, reporting structure, communication plan | TODO |

## Phase 1: Vision & Scope

Duration: 2-3 weeks  |  Priority: P0 - Critical

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☑ | D1.1 Vision Document | Product vision, target market, value proposition, competitive positioning | PARTIAL |
| ☑ | D1.2 Market Analysis | TAM/SAM/SOM, competitor analysis, SWOT, pricing strategy | DONE |
| ☐ | D1.3 Product Roadmap | Phased release plan, feature prioritization, timeline (Now/Next/Later) | TODO |
| ☐ | D1.4 Module Scope Matrix | Which modules in Phase 1 vs Phase 2 vs Phase 3, in/out of scope boundaries | TODO |

## Phase 2: Use Case Modeling

Duration: 2-4 weeks  |  Priority: P0 - Critical  |  This is what we should do BEFORE requirements!

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☐ | D2.1 Actor Catalog | All users/systems that interact with platform (Operator, Analyst, Data Scientist, External Systems, etc.) | TODO |
| ☐ | D2.2 Use Case Diagrams | UML diagrams for each module showing actors and their use cases (visual representation) | TODO |
| ☐ | D2.3 Use Case Specifications | Detailed spec for each use case: preconditions, main flow, alternate flows, postconditions, exceptions | TODO |
| ☐ | D2.4 User Personas | Detailed profiles of typical users with goals, pain points, technical proficiency | TODO |
| ☐ | D2.5 User Journey Maps | End-to-end workflows for key scenarios (e.g., 'Analyst processes satellite pass') | TODO |

## Phase 3: Requirements Engineering

Duration: 3-5 weeks  |  Priority: P0 - Critical

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☑ | D3.1 Requirements Inventory | Complete list of ALL functional requirements with IDs (FR-XXX-NNN format) | PARTIAL |
| ☐ | D3.2 Elaborated Requirements | Each requirement with: Description, Rationale, Acceptance Criteria, Dependencies, Priority, Risk | PARTIAL |
| ☑ | D3.3 Non-Functional Requirements | Performance, scalability, security, reliability, usability, compliance requirements | PARTIAL |
| ☐ | D3.4 Requirements Traceability Matrix | Maps: Business Need → Use Case → Requirement → Design → Test Case | TODO |
| ☐ | D3.5 Interface Requirements | External system interfaces, data formats, protocols, API contracts | TODO |
| ☐ | D3.6 Constraints & Assumptions | Technical constraints, business constraints, regulatory constraints, key assumptions | TODO |

## Phase 4: High-Level Design (HLD)

Duration: 3-4 weeks  |  Priority: P1 - High

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☑ | D4.1 System Architecture | Overall system structure, deployment architecture, component boundaries, integration patterns | PARTIAL |
| ☑ | D4.2 Technology Stack Decision | Language choices, frameworks, databases, infrastructure - with rationale for each | DONE |
| ☐ | D4.3 Component Diagram | C4 model diagrams (Context, Container, Component levels) | TODO |
| ☐ | D4.4 Data Architecture | Data stores, data flow, master data management, data retention strategy | TODO |
| ☐ | D4.5 Security Architecture | Authentication, authorization, encryption, network security, threat model | TODO |
| ☐ | D4.6 Integration Architecture | Inter-service communication, external integrations, event-driven patterns | TODO |

## Phase 5: Low-Level Design (LLD)

Duration: 4-6 weeks (ongoing per module)  |  Priority: P1 - High

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☐ | D5.1 API Specifications | Protobuf definitions for all services, OpenAPI specs for REST endpoints | TODO |
| ☐ | D5.2 Data Models | Database schemas (ER diagrams), domain models, Atlas migration scripts | TODO |
| ☐ | D5.3 Sequence Diagrams | Interaction flows for complex use cases, showing service-to-service calls | TODO |
| ☐ | D5.4 State Machines | State diagrams for entities with lifecycle (Satellite Pass, Processing Job, etc.) | TODO |
| ☐ | D5.5 Algorithm Specifications | Detailed specs for complex algorithms (Kalman filter, ML pipelines, image processing) | TODO |
| ☐ | D5.6 UI/UX Wireframes | Low/high fidelity wireframes for all screens, design system specifications | TODO |

## Phase 6: Sprint Planning & Backlog

Duration: 2-3 weeks initial, then ongoing  |  Priority: P1 - High

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☐ | D6.1 Epic Breakdown | Requirements grouped into Epics (large features), mapped to modules | TODO |
| ☐ | D6.2 User Stories | Epics decomposed into user stories with acceptance criteria | TODO |
| ☐ | D6.3 Story Point Estimates | Relative sizing of all user stories using planning poker | TODO |
| ☐ | D6.4 Release Plan | Which epics/stories in which release, release dates, MVP definition | TODO |
| ☐ | D6.5 Sprint 0 Backlog | Dev environment setup, CI/CD, coding standards, repo structure | TODO |
| ☐ | D6.6 Risk Register | Identified risks, probability, impact, mitigation strategies | TODO |

## Phase 7: Development (Iterative)

Duration: Ongoing (2-week sprints)  |  Priority: P2 - Medium (starts after Phase 5)

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☐ | D7.1 Repository Structure | Monorepo or polyrepo decision, folder structure, package naming | TODO |
| ☐ | D7.2 Coding Standards | Style guides for Go, Julia, TypeScript, linting rules, PR templates | TODO |
| ☐ | D7.3 CI/CD Pipeline | Build, test, deploy automation (GitHub Actions / GitLab CI) | TODO |
| ☐ | D7.4 Dev Environment | Docker compose, dev containers, local setup documentation | TODO |

## Phase 8: Testing & QA

Duration: Ongoing (parallel with development)  |  Priority: P2 - Medium

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☐ | D8.1 Test Strategy | Test levels (unit, integration, e2e, performance), tools, coverage targets | TODO |
| ☐ | D8.2 Test Cases | Test cases linked to requirements via RTM | TODO |
| ☐ | D8.3 Test Data Management | Sample satellite data, test imagery, mock telemetry for testing | TODO |

## Phase 9: Deployment & Operations

Duration: 2-4 weeks per release  |  Priority: P3 - Later

| ☐ | Deliverable | Description | Status |
| --- | --- | --- | --- |
| ☐ | D9.1 Infrastructure as Code | Terraform/Pulumi for cloud resources, Helm charts for K8s | TODO |
| ☐ | D9.2 Deployment Runbooks | Step-by-step deployment procedures, rollback plans | TODO |
| ☐ | D9.3 Monitoring & Alerting | Prometheus, Grafana dashboards, PagerDuty integration, SLOs/SLAs | TODO |

# 4. The Answer: What Should We Do First?

Based on proper software engineering methodology, here's the recommended sequence:

## 4.1 The Correct Order (Not Agile-First!)

Many teams make the mistake of jumping straight to 'Agile sprints' without proper upfront analysis. For a complex domain like space technology, this leads to rework, scope creep, and architectural debt.

The Golden Rule: Spend 20-30% of project time on analysis and design BEFORE coding begins.

| Order | What to Do | Why | Key Deliverables |
| --- | --- | --- | --- |
| 1st | USE CASES | Define WHO uses the system and WHAT they do. This grounds requirements in real user needs. | Actor Catalog, Use Case Diagrams, Use Case Specifications |
| 2nd | REQUIREMENTS (RS/SRS) | Derive detailed requirements FROM use cases. Each requirement traces back to a use case. | Complete SRS, Non-Functional Reqs, RTM |
| 3rd | HLD | Architecture decisions BEFORE detailed design. Wrong architecture = costly rework. | System Architecture, Tech Stack, Component Diagrams |
| 4th | LLD | Detailed component design. APIs, data models, algorithms specified before coding. | API Specs, Data Models, Sequence Diagrams |
| 5th | SPRINT PLANNING | NOW you can break down into sprints because you know WHAT to build. | Epics, User Stories, Sprint Backlogs |
| 6th | DEVELOPMENT | Iterative development with clear specs. Less ambiguity = faster velocity. | Working Software, Tests, Documentation |

## 4.2 Why Use Cases BEFORE Requirements?

- Use cases capture user intent: 'As a Mission Operator, I need to schedule a satellite pass' gives context that a raw requirement like 'System shall schedule passes' lacks.

- Requirements derive from use cases: Each use case generates multiple requirements. This ensures no orphan requirements.

- Use cases are testable: Each use case becomes an acceptance test scenario. This closes the loop.

- Stakeholders understand use cases: Business stakeholders can validate use cases but struggle with technical requirements.

# 5. Master TODO List with Priorities

Here's the complete prioritized checklist of all deliverables. We'll work through these step by step.

## Priority P0 - Critical (Do First - Weeks 1-6)

- D0.1 Project Charter - Business case, objectives, success criteria

- D0.2 Stakeholder Register - Who are all the stakeholders

- D1.3 Product Roadmap - Phased release plan (MVP → V1 → V2)

- D1.4 Module Scope Matrix - What's in/out of scope for each phase

- D2.1 Actor Catalog - All users and external systems

- D2.2 Use Case Diagrams - Visual representation per module

- D2.3 Use Case Specifications - Detailed flows for each use case

- D3.1 Complete Requirements Inventory - ALL requirements with IDs

- D3.2 Elaborated Requirements - Full spec for each requirement

- D3.4 Requirements Traceability Matrix - Link everything together

## Priority P1 - High (Weeks 6-12)

- D4.1 System Architecture Document - Overall structure

- D4.3 Component Diagrams (C4) - Context, Container, Component

- D4.4 Data Architecture - Data stores, flows, retention

- D4.5 Security Architecture - Auth, encryption, threat model

- D5.1 API Specifications - Protobuf definitions

- D5.2 Data Models - Database schemas

- D6.1 Epic Breakdown - Requirements → Epics

- D6.2 User Stories - Epics → Stories

- D6.4 Release Plan - What ships when

## Priority P2 - Medium (Weeks 12+)

- D5.3 Sequence Diagrams - Complex interaction flows

- D5.5 Algorithm Specifications - Kalman filter, ML pipelines

- D5.6 UI/UX Wireframes - Screen designs

- D7.1-D7.4 Dev Environment Setup - Repos, CI/CD, standards

- D8.1-D8.3 Test Strategy & Cases - QA framework

- D6.5 Sprint 0 Execution - Foundation sprint

## Priority P3 - Later (Post MVP)

- D9.1 Infrastructure as Code

- D9.2 Deployment Runbooks

- D9.3 Monitoring Setup

# 6. Recommended Next Steps

Based on this methodology, here's what we should work on together, in order:

| Step | Deliverable | What We'll Create | Est. Time |
| --- | --- | --- | --- |
| 1 | Actor Catalog | Complete list of all users (Mission Operator, EO Analyst, Ground Station Engineer, etc.) and external systems | 1 session |
| 2 | Use Case Diagrams | UML use case diagrams for each module (EO, Satellite, Ground Station, GEOINT) | 2-3 sessions |
| 3 | Use Case Specs | Detailed specification for each use case with preconditions, main flow, alternate flows, exceptions | 3-4 sessions |
| 4 | Complete SRS | All functional requirements derived from use cases, with full elaboration (rationale, acceptance, etc.) | 4-5 sessions |
| 5 | Traceability Matrix | Excel/spreadsheet linking: Business Need → Use Case → Requirements | 1 session |
| 6 | HLD Document | System architecture with C4 diagrams, data architecture, security architecture | 3-4 sessions |
| 7 | LLD (per module) | API specs (Protobuf), data models, sequence diagrams for complex flows | Per module |
| 8 | Sprint Planning | Epics, user stories, release plan, Sprint 0 backlog | 2-3 sessions |

Ready to Start?

Tell me to proceed with Step 1: Actor Catalog and I'll create a comprehensive document identifying all actors (users and systems) for the Space Technology Platform.